## Slide 1: Math Game Week 7 and 8 Progress
By: Gavin Davy, Michael Erickson, and Rena Sakai

## Slide 2
SE 2200 |  |  |  |  | 
Status Report #: | 2 | Date From: | 10/05/20 | Date To: | 10/18/20
Project Title: | Math Game |  |  |  | 

## Slide 3: Team Members:
Team Members
Gavin Davy
Michael Erickson
Rena Sakai

## Slide 4: Meeting Minutes Week 7
Date: | 10/07/20 | Time: | 2PM - 3PM
Who Attended? | What was discussed? |  | 
Gavin | This week’s action items |  | 
Michael |  |  | 
Rena |  |  | 

## Slide 5: Meeting Minutes Week 7
Date: | 10/08/20 | Time: | 9AM-10AM
Who Attended? | What was discussed? |  | 
Gavin | Groups progress on this week’s action items |  | 
Michael | Finishing User Screens |  | 
Rena | Further discussed this week plan |  | 

## Slide 6: Meeting Minutes Week 8
Date: | 10/12/20 | Time: | 2PM - 3PM
Who Attended? | What was discussed? |  | 
Gavin | Difficulties linking user screens and resources to overcome those difficulties |  | 
Michael | Linking xml and java |  | 
Rena |  |  | 

## Slide 7: Meeting Minutes Week 8
Date: | 10/14/20 | Time: | 2PM - 3PM
Who Attended? | What was discussed? |  | 
Gavin | Checking each person’s work |  | 
Michael |  |  | 
Rena |  |  | 

## Slide 8: Meeting Minutes Week 8
Date: | 10/18/20 | Time: | 6PM - 7PM
Who Attended? | What was discussed? |  | 
Gavin | Checking each person’s work |  | 
Michael | Final updates to progress report |  | 
Rena | Updating/uploading files to GitHub |  | 

## Slide 9: Action Items Week 7 and Week 8
Action Items | Summary of Progress
Finish High Score screen | In progress. Need to finish layout.
Begin Java coding to connect screens | In progress. Have found useful resources and successfully linked titleScreen and levelSelect.
Update credit and individual level screens | Completed. Need to create links between screens.

## Slide 10: This Weeks Accomplishments
Team Member | Description of task | Hours Spent | Problems Encountered & Solutions
Gavin | Create High Score screen |  | 
Michael | Linked screens | 3 hrs | Finding useful examples. Found https://www.youtube.com/watch?v=bgIUdb-7Rqo
Rena | Added buttons | 1hr 30min | 
Michael | Resolved issues with ConstraintLayout on levelSelect screen | 2 hrs | Found the following article: https://developer.android.com/reference/androidx/constraintlayout/widget/ConstraintLayout
 | Update Progress Report | 1 hr | 

## Slide 11: This Weeks Accomplishments Continued
Team Member | Description of task | Hours Spent | Problems Encountered & Solutions
Rena | Updated a credit screen | 1hr 30min | 

## Slide 12: Project Submissions
Individual Group Work

## Slide 13: Contributions from Gavin
In progress- High Score Screen formatting to be inline

## Slide 14: Contributions from Michael
Updated levelSelect.xml, so that buttons display properly on phone display. Required adding additional constraints to the each of the buttons.

## Slide 15: Contributions from Michael
Updated the MainActivity.java file to create link between the title screen and the level select screen.
Will look to create similar links between other screens in following weeks.

## Slide 16: Contributions from Michael
Updates pushed to GitHub.

## Slide 17: Contributions from Rena
I added buttons for start, stop, pause and resume.

## Slide 18: Contributions from Rena
I updated a credit page.

## Slide 19: Next Two Weeks’ Plans:
Finish app screens
Create links between screen, as appropriate
Combine files into single project file on GitHub
Decide on naming conventions
Begin coding to allow user input on appropriate screens